# ADWA VICTORY MEMORIAL MUSEUM

DIGITAL INFRASTRUCTURE PROJECT PROPOSAL

Prepared by: Adwa Team

Prepared for: Adwa Victory Memorial Museum

Date: July 20, 2026

# Executive Summary

This proposal outlines a comprehensive digital infrastructure solution for the Adwa Victory Memorial Museum, encompassing mobile applications, digital signage, indoor wayfinding, and artifact information systems. The project leverages modern cross-platform technology to enhance visitor experience while providing museum staff with centralized content management capabilities. Implementation follows a phased approach over four months, with clearly defined milestones and deliverables.

# Project Overview

## Current Status

The project has been approved to move beyond the pilot-concept stage and proceed to full implementation. We are currently finalizing feature scope, technology selections, and budget allocations for cloud services, hardware, and content production.

## Strategic Value

This digital infrastructure will modernize the museum's visitor experience, streamline content management for staff, and provide scalable foundations for future enhancements. The system centralizes artifact information, wayfinding, and event communications into a unified platform accessible across mobile devices and physical displays throughout the museum.

# Phased Delivery Timeline

The project follows a structured four-phase rollout over approximately 2 months:

## Phase 0: Content Foundation (Weeks 1-2)

- Finalize tour scripts and artifact descriptions with museum curators

- Prepare content in Amharic, English, French, and Italian

- Establish content management workflows

## Phase 1: MVP Pilot (Weeks 1-2)

- Deploy initial track with QR code positioning

- Implement basic wayfinding features

- Conduct demonstration visitor testing

- Gather initial feedback

## Phase 2: Staff CMS Deployment (Weeks 3-5)

- Build and deploy self-serve content management system

- Train museum staff on digital signage management

- Enable independent content updates

## Phase 3: Refinement C Analytics (Weeks 6-8)

- Upgrade positioning technology based on pilot data

- Implement visitor analytics

- Optimize system performance

- Address feedback from real-world usage

## Under Evaluation (Stretch Goal)

- Interactive 3D topographic battle map on dedicated touchscreen kiosk, replicating the museum's existing physical relief model

# Core Features

## QR Code-Based Artifact Information System

Each artifact receives a unique QR code that visitors can scan with their mobile devices. Scanning opens the mobile application directly to that artifact's dedicated information screen, displaying:

    - Artifact title and classification

    - Detailed description and historical context

    - High-resolution images

    - Multilingual content (Amharic, English, French, Italian)

Content is managed through the centralized CMS (detailed in Section 3.3), ensuring curators maintain information in a single location that propagates across all visitor touchpoints.

Decision Required: To finalize the QR printing budget, we need confirmation on the total number of artifacts requiring QR codes.

## Fixed Wayfinding Screens

Physical display screens positioned at key junctions and floor entries serve as wayfinding reference points. These screens display:

    - "You are here" floor maps with current location markers

    - Directional guidance to major exhibits and galleries

    - Building layout and navigation assistance

These are shared-content displays similar to mall directories—visitors reference them while passing by rather than receiving personalized navigation. Content is managed as a specific screen type within the signage CMS, with each screen showing location- appropriate maps and directions.

This feature functions independently of the indoor positioning technology described in Section 3.4, as static "you are here" maps at fixed, known locations require no positioning infrastructure.

## Digital Signage System

The system leverages the museum's existing TVs and projector screens—no new display hardware is required unless additional screens are desired. Each screen is individually controllable, allowing different content on different displays throughout the museum.

### Key Capabilities:

    - Centralized content management for event schedules and announcements

    - Real-time content updates (changes reach screens within seconds)

    - Individual screen control and scheduling

    - Cached content fallback (screens display last-known content if connectivity is lost)

    - Role-based publishing permissions for staff

### Hardware Options for Screen Control:

| Device | Approximate Cost | Recommended Use Case |
| --- | --- | --- |
| Raspberry Pi 4/5 | $60–100 + case/power | Priority screens (entrance, main wayfinding); most reliable option |
| Fire TV Stick | $30–50 | Secondary screens; most cost-effective |
| Android TV Box | $40–70 | Alternative to Fire Stick with additional configurability |
| Smart TV Built- in Browser | $0 (no additional | Worth testing if museum TVs are modern smart TVs; reliability varies by manufacturer |

| Device | Approximate Cost | Recommended Use Case |
| --- | --- | --- |
|  | hardware) |  |
| Dedicated Touchscreen Kiosk | $200–300 | For interactive features if approved |

Decision Required: To finalize hardware procurement and content planning, we need confirmation on the number of screens to be activated and their specific locations throughout the museum.

## Indoor Positioning C Navigation Technology

Two viable technology options exist for indoor positioning, each with distinct trade-offs:

| Fact or | BLE Beacons | Wi-Fi-Based Positioning |
| --- | --- | --- |
| Har dwa re Cos t | $15–30 per beacon; typical building deployment requires 15–25 beacons ($225–750 total) | Potentially $0 if existing Wi-Fi access points provide adequate coverage; $100–300 per AP if new access points are needed |
| Prox imit y Det ecti on | Excellent—beacons excel at detecting visitor presence near specific exhibits; reliable for triggering location-based content | Weaker—Wi-Fi signal strength provides coarser proximity detection, less reliable for pinpointing specific nearby objects |
| Posi tioni ng Prec isio n | 3–5 meters realistic accuracy in museum environments with dense exhibits, glass cases, and visitor crowds (1.8–2.6m achievable only in open, uncrowded conditions) | Standard: 5–8 meters with typical Wi- Fi signal strength triangulation; Enhanced: 1–2 meters if access points support 802.11mc (Wi-Fi RTT) standard |
| Ong oing Mai | Battery replacement required across all beacons every 1–3 years | Minimal maintenance; no battery- powered hardware assuming existing network infrastructure |

| Fact or | BLE Beacons | Wi-Fi-Based Positioning |
| --- | --- | --- |
| nten anc e |  |  |

Decision Required: Selection between BLE beacons and Wi-Fi-based positioning depends on assessment of the museum's current Wi-Fi coverage quality and desired positioning accuracy for visitor features.

# Technology Architecture

The system architecture leverages modern, proven technologies selected for reliability, maintainability, and cost-effectiveness:

| Layer | Technology Choice | Rationale |
| --- | --- | --- |
| Mobile Applic ation | Flutter (iOS C Android) | Single codebase produces native applications for both platforms; reduces development time and maintenance burden |
| Backen d s CMS | Custom database solution (or integration with existing infrastructure) | Centralized management of artifact content, signage content, and wayfinding maps |
| Indoor Positio ning | BLE beacons or Wi-Fi-based (pending stakeholder decision) | Selection depends on existing infrastructure assessment and accuracy requirements |
| Signag e Hardw are | Raspberry Pi / Fire TV Stick / Android TV Box | Device selection matched to reliability requirements of each screen location |
| Develo pment Tools | Anthropic Claude API, Cursor IDE | Accelerates development workflow and code quality |

# Infrastructure Requirements

## Mobile Application Platforms

Flutter Framework: The application will be built using Flutter, enabling a single codebase to produce native applications for both iOS and Android platforms.

### iOS-Specific Requirements:

    - Mac computer required for iOS builds and App Store submission (Apple requirement, not Flutter limitation)

    - Options: dedicated Mac Mini or cloud-based Mac rental service

    - Apple Developer Program membership: $99/year (recurring cost)

### Android-Specific Requirements:

    - Google Play developer account: $25 (one-time cost)

## Database C Hosting Infrastructure

A centralized database is required to manage artifact content, signage content, and wayfinding map data. Two deployment options are available:

| Option | Cost Structure | Considerations |
| --- | --- | --- |
| Cloud- Hosted (Render + PostgreSQ L) | $7/month (web service) + $7/month (database) = $14/month total | Recommended if the museum lacks existing server infrastructure; Render's free-tier database expires after 30 days, making paid tier necessary for production deployment |
| Self- Hosted on Museum Infrastruc ture | Potentially $0 in hosting fees | Only viable if the museum has existing server infrastructure and dedicated technical staff capable of ongoing maintenance; otherwise creates unsustainable maintenance burden |

Decision Required: Confirmation needed on whether the museum has existing server and database infrastructure suitable for reuse, or if cloud hosting should be planned.

# Budget Overview

The following budget estimates reflect the confirmed scope outlined in this proposal. Several line items depend on stakeholder decisions identified throughout this document and are clearly marked.

## One-Time Costs

| Item | Estimated Cost | Dependencies |
| --- | --- | --- |
| QR code printing C | To be | Total artifact count requiring QR codes |

| Item | Estimated Cost | Dependencies |
| --- | --- | --- |
| lamination | determined |  |
| Signage control devices | $150–600 | Number of screens to be activated and their priority levels |
| BLE beacons (if selected) | $225–750 | Indoor positioning technology decision; $0 if Wi-Fi- based positioning is chosen |
| Wi-Fi access points (if needed) | $0–several hundred per AP | Assessment of existing Wi-Fi coverage adequacy |
| Google Play developer account | $25 | Required for Android app publication |

  - Recurring Costs

| Item | Monthly Cost | Notes |
| --- | --- | --- |
| Web service hosting (Render) | $7 | Always-on backend service |
| Database hosting (Render PostgreSQL) | $7 | Or $0 if self-hosting on existing museum infrastructure |
| Apple Developer Program | ~$8.25 ($99/year) | Required for iOS app publication and maintenance |
| AI development tools (Claude API) | Estimated $10–30 | Usage-based; depends on confirmed feature scope |

Estimated Total Recurring Costs: $32–45/month (or $24–35/month if Android-only deployment)

# Key Decisions Required.

To finalize the project scope and budget, we require stakeholder input on the following decision points:

- Artifact Count: Total number of artifacts requiring QR codes (impacts printing budget)

- Navigation Approach: Preference for in-app personal navigation in addition to fixed wayfinding screens, or fixed screens as the sole wayfinding solution

- Wi-Fi Infrastructure: Assessment of existing Wi-Fi coverage quality throughout the museum building

- Signage Deployment: Number of digital signage screens to activate and their specific locations

- AI Feature Scope: Whether AI assistance should be implemented for visitor-facing features (content drafting, optional audio) or limited to internal development tools

- Infrastructure Reuse: Availability of existing server and database infrastructure suitable for hosting the system

# Next Steps

Upon receipt of stakeholder decisions on the items outlined in Section 7, we will:

- Finalize detailed budget with confirmed line-item costs

- Prepare formal statement of work with specific deliverables and timelines

- Schedule kickoff meeting to align on Phase 0 content foundation activities

- Begin technical infrastructure setup and development environment preparation